Nicholas Hartnett

COSC-412

Individual Project

Professor Broadwater

**Milestone Review**

|  |  |
| --- | --- |
| Milestone Goal and Date: | Actual Date of Completion with Explanation: |
| Project Proposal  5/24/21-6/4/21 | Submitted and approved.  6/4/21 |
| SPMP  6/10/21-6/30/21 | Submitted and approved.  6/30/21 |
| Requirements  6/10/21-6/30/21 | Submitted and approved.  6/30/21 |
| Use Cases  6/10/21-6/30/21 | Submitted and approved.  6/30/21 |
| Project Design Tools  6/10/21-6/30/21 | Submitted and approved.  6/30/21 |
| Design Review Meeting  6/10/21-6/30/21 | Met and discussed all required documentation. Approved upon specifying user types in the use cases.  6/30/21 |
| Domain Name and Hosting  7/1/21-7/8/21 | Domain purchased through GoDaddy and hosted on HostGator.  7/5/21 |
| Write End to End Procedure  7/1/21-7/8/21 | Completely written and revised.  7/6/21 |
| Create Homepage  7/1/21-7/16/21 | Finalized.  7/13/21 |
| Create Customer Review Page  7/1/21-7/16/21 | Finalized.  7/14/21 |
| Create Slideshow Page  7/1/21-7/16/21 | Finalized.  7/14/21 |
| Create Bio Page  7/1/21-7/23/21 | Complete.  7/20/21 |
| Create Social Media Page  7/1/21-7/23/21 | Complete.  7/20/21 |
| Create Pricing Page  7/1/21-7/23/21 | Complete.  7/20/21 |
| Review and Refine Visual Appeal of the Site (Beautify)  7/16/21-7/23/21 | Complete.  7/22/21 |
| Milestone Review  7/16/21-7/23/21 | Complete.  7/23/21 |
| System Test Procedure  7/16/21-7/23/21 | Complete.  7/23/21 |
| Presentation Planning  7/23/21-7/25/21 | Incomplete; this portion of the individual project included in the SPMP is due after the current document and is thus not finalized. |
| Individual Presentation  7/26/21 | Incomplete; this portion of the individual project included in the SPMP is due after the current document and is thus not finalized. |